RESOLUTION 2026-40

# Township of New Hanover

# County of Burlington

# State of New Jersey

# RESOLUTION AUTHORIZING CHANGE ORDER #1 TO ARAWAK PAVING CO., INC. RELATED TO THE HANCE, ELLIS, ROSSI ROAD CONSTRUCTION PROJECT

WHEREAS, a contract was awarded to Arawak Paving Co., Inc. (Contractor), for the project via Resolution 2024-65; and

WHEREAS, the Township of New Hanover has funded the project through a FY2024 NJDOT Municipal Aid Grant in the amount of $191,664.00; and

WHEREAS, the contract required adjustment to reflect actual, completed, construction quantities; and

WHEREAS, Change Order #1 will bring the adjusted Contract price to $165,858.45 which is an increase to the original Contract price by 19.49% and is permitted under the Local Public Contracts Law, and the Regulations promulgated pursuant thereto, and the Township Committee deems it appropriate to authorize this Change Order, subject to and contingent upon compliance with the conditions set forth below,

NOW, THEREFORE, BE IT RESOLVED by the Township Committee of the Township of New Hanover, County of Burlington, State of New Jersey that Change Order #1, submitted by Arawak Paving Co., Inc. and reviewed and recommended by the Township Engineer, is approved in the amount of $27,058.45 to be added to the contract, resulting in an adjusted contract amount of $165,858.45; and

BE IT FURTHER RESOLVED that nothing herein contained shall be deemed a waiver by the Township of any claims it currently possesses, or may possess in the future, regarding this Contract, the existing insurance policy, Performance and Payment Bond, and any other rights, privileges or remedies otherwise available to it.

| # COMMITEE | YES | NO | NV | AB | COMMITTEE | YES | NO | NV | AB |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| KOSHAK |  |  |  |  | SMITH |  |  |  |  |
| PAWLYZYN |  |  |  |  | PETERLA |  |  |  |  |
| MURPHY |  |  |  |  |  |  |  |  |  |
| MOTION |  |  |  |  | ## SECOND |  |  |  |  |
| X – INDICATES VOTE AB- ABSENT NV- NOT VOTING |  |  |  |  |  |  |  |  |  |

I hereby certify the foregoing to be a true copy of a resolution adopted by the Township of New Hanover, Burlington County, New Jersey at the Township meeting held on March 10, 2026.

Susan Jackson, RMC

Municipal Clerk